# Project Timeline: Rate My Module

This is a simple plan to help us complete our project. We are focusing on getting the most important parts working first so students can start rating their classes.

## Month 1: May - The Plan

Goal: Figure out exactly what the app looks like and set up our tools.

- Week 1-2: Draw simple pictures (wireframes) of what the login page and the module rating page will look like.

- Week 3-4: Set up our coding environment.

## Month 2: June - Building the Basics

Goal: Make it so students can actually log in and see a list of modules.

- Week 1-2: Create the Login and Sign-up system so only students can use the app

- Week 3-4: Build the "Module List" page where students can search for a specific class they want to rate.

## Month 3: July - Ratings & Comments

Goal: Add the 1-10 rating system and the comment section.

- Week 1-2: Build the rating form (Difficulty, Teaching Quality, and Course Content)

- Week 3-4: Add the comment box so students can leave advice and "pros and cons" for their peers.
{Every single comment made by an account could also be saved in some sort of comment history for that particular account}

## Month 4: August - Testing & Launch

Goal: Make sure everything works and show it to the class.

- Week 1: Ask a few friends to try the app and tell us if anything is confusing or broken (Bug testing).

- Week 2: Adjust the aesthetics of the web application.

- Mid-August: Final Project Launch! We show everyone how it helps students choose their electives.

| Project Goal | What it does for students |
| --- | --- |
| Login System | Keeps the community safe and student-only. |
| 1-10 Ratings | Quick way to see if a module is too hard or has bad teaching. |
| Comment Section | Provides the "real" advice on workload and pros/cons. |
| More? | More features will be added if we see fit. |